Invoice App

Improvement & Migration Plan

Version 1.0  ·  April 2026

Scope: Cross-reference of existing Streamlit + Excel codebase
with the NocoDB database schema, plus a full roadmap
for migration, data-quality fixes, and new features.

# Contents

1. Executive Summary

2. Current Architecture Overview

3. Existing Codebase Analysis

4. NocoDB Database Schema — Current State

5. Data Quality Issues

6. Recommended Schema Improvements

7. Migration Plan: Excel → NocoDB

8. Code Quality Improvements

9. Architecture Recommendations (New App)

10. Feature Improvements & New Capabilities

11. Implementation Roadmap

# 1. Executive Summary

The Invoice App is a Streamlit-based web application used to generate, record, and manage client invoices. The current production version (Updated_Invoice_v2) stores all data in a single Excel workbook (InvoiceLogTemplate_DD_28062024.xlsx) and generates Word-based invoice documents from DOCX templates. A NocoDB database (hosted at app.nocodb.com) has been set up as the intended new backend, with five tables: clients, projects, pipeline_projects, invoices, and invoice_allocations.

This document presents a complete cross-reference of the existing code with the new database schema and provides a prioritised roadmap covering:

Data quality fixes required in NocoDB before migration.

Schema design improvements to normalise the data model.

A step-by-step plan to migrate all Excel data to NocoDB.

Code quality improvements to eliminate technical debt.

Architecture recommendations for the rebuilt application.

New features enabled by the richer data model.

# 2. Current Architecture Overview

The existing production application consists of three Streamlit pages backed by an Excel workbook with four worksheets.

## 2.1  File Structure

| Component | File / Worksheet | Purpose |
| --- | --- | --- |
| Streamlit entry point | App.py | Login / authentication |
| Invoice generation page | pages/0_generate_invoice_DD.py | Core invoice workflow |
| List view page | pages/1_list_of_clients_projects.py | Read-only data display |
| Add records page | pages/2_add_new_client_project.py | Add clients, projects, addresses |
| Invoice log worksheet | InvoiceLogTemplate (Excel) | All saved invoice records |
| Client list worksheet | Client_List (Excel) | Client lookup data |
| Project list worksheet | Project_List (Excel) | Project + client metadata |
| Client / Project sheet | Clients (Excel) | Used by add-records page |

## 2.2  Technology Stack

| Library | Version | Role |
| --- | --- | --- |
| Streamlit | 1.35.0 | UI framework |
| pandas | 2.2.2 | Excel read / write |
| openpyxl | 3.1.3 | Excel engine |
| python-docx | 1.1.2 | Word template filling |
| ConvertAPI | 1.8.0 | DOCX → PDF conversion |
| streamlit-free-text-select | 0.0.5 | Combobox widget |
| streamlit-extras | * | Page navigation helper |
| st-pages | * | Page routing |

# 3. Existing Codebase Analysis

A full review of all three page files and the main App.py was conducted. The table below catalogues every significant issue found.

## 3.1  Code Issues — Severity Overview

| Severity | Count | Category |
| --- | --- | --- |
| Critical | 3 | Security / data integrity |
| High | 5 | Bugs / deprecated API |
| Medium | 6 | Code quality / maintainability |
| Low | 4 | UX / minor logic |

## 3.2  Detailed Issue List

[CRITICAL]  Hardcoded API secret

pages/0_generate_invoice_DD.py line 46: convertapi.api_secret = 'WNkNerQr6LJX6JUw'. API secrets committed to source code expose billing credentials and violate the principle of least privilege. Move to st.secrets or environment variables.

[CRITICAL]  Overwrite-all Excel writer

pages/0_generate_invoice_DD.py line 263: df_Invoice_List.to_excel(file_path, sheet_name="InvoiceLogTemplate", index=False). This call writes ONLY the InvoiceLogTemplate sheet and silently destroys all other worksheets (Clients, Client_List, Project_List). Any "Save Record" click irreversibly corrupts the workbook.

[CRITICAL]  Bare except: pass anti-pattern

pages/1_list_of_clients_projects.py and pages/2_add_new_client_project.py both swallow all exceptions silently. File-not-found, permission errors, and data corruption are all hidden from the user, making debugging impossible.

[HIGH]  Deprecated DataFrame.append()

pages/0_generate_invoice_DD.py line 262: df_Invoice_List.append(). pandas removed .append() in v2.0. This crashes on pandas >= 2.0. Replace with pd.concat([df_Invoice_List, pd.DataFrame([add_new_record])], ignore_index=True).

[HIGH]  Save Record saves only InvoiceLogTemplate sheet

See CRITICAL above — the ExcelWriter call on save_record_button destroys other sheets. The multi-sheet preservation pattern used in page 2 (read all → update one → write all) must be applied consistently everywhere.

[HIGH]  Race condition on Excel file

All three pages open the same Excel file with pd.ExcelFile() and pd.ExcelWriter() without any locking mechanism. Concurrent access (even switching pages rapidly) can corrupt the file.

[HIGH]  PDF conversion uses a stale file path

lines 308–311: after doc.save(file_path) and remove_document_file(file_path), the code tries to convert the (already deleted) file to PDF. The PDF download button never works.

[HIGH]  App.py uses deprecated st_pages API

from st_pages import get_pages, get_script_run_ctx — st_pages v0.5+ removed get_script_run_ctx. The app crashes on import in newer environments.

[MEDIUM]  No input validation on invoice amount

amount = st.number_input("Amount", step=1) — step=1 forces integer steps. Fractional amounts (e.g. 1234.50) are silently rounded.

[MEDIUM]  VAT % treated as free text

vat = st_free_text_select(...) returns a string. If a user types "19%" instead of "19" the convert_to_number() call returns None and an error is shown, but VAT_Amount is still computed on line 231 with convert_to_number(vat) which is None — causing an unhandled TypeError crash.

[MEDIUM]  Excessive commented-out code

pages/0_generate_invoice_DD.py contains ~40 lines of commented-out sidebar button code and old convert_to_number implementations. This should be removed.

[MEDIUM]  Redundant Excel file reload per button

Each save action re-reads the entire Excel workbook (sometimes twice). For large workbooks this creates noticeable latency.

[MEDIUM]  No authentication guard on inner pages

pages/0_generate_invoice_DD.py wraps its content inside if 'username' in st.session_state but pages 1 and 2 do not. Navigating directly to /1_list_of_clients_projects or /2_add_new_client_project bypasses login entirely.

[MEDIUM]  client_code lookup may fail with IndexError

filtered_client_code[0] on line 258 — if no project is mapped to the selected client in Project_List, this raises an IndexError with no graceful fallback.

[LOW]  Tab-button logic coupling

The single "Create New Client/Project" button on page 2 triggers all three tab actions simultaneously if any field is filled. A user on tab 1 who also has residual values in tabs 2 or 3 gets unintended saves.

[LOW]  PDF download uses wrong file_path after save

After save, file_path is reassigned to the invoice filename, so the subsequent PDF conversion path is correct in isolation, but remove_document_file() deletes it before convert_docx_to_pdf() runs.

[LOW]  No loading spinner on invoice generation

The JavaScript showSuccessMessage() function is injected via st.markdown but Streamlit's sandboxed JS execution ignores it. The "Generating Invoice..." message never appears.

[LOW]  Login page exposes register tab

tab2 shows a "Registration is currently not allowed" warning. Removing the tab entirely is cleaner UX.

# 4. NocoDB Database Schema — Current State

The NocoDB workspace (ID: wt6cmptv, Base ID: paq21tf9kkkcgxg) contains five tables. The schemas below are derived from the live API responses.

## 4.1  clients  (Table ID: me6lx51uwf8r5y5)

| Field | Type | Notes |
| --- | --- | --- |
| Id | Auto Int | Internal PK |
| client_id | Text (Display) | Display key — manual text ID, e.g. "CLI-001" |
| client_id copy | Text | ⚠ Duplicate of client_id — to be removed |
| client_name | Text | Full legal name |
| client_name_for_invoices | Text | ⚠ Redundant with client_name in most cases |
| vat | Decimal | VAT rate, e.g. 0.19 |
| vat_no | Text | Client VAT registration number |
| Charge_VAT? | Yes/No | Flag: charge VAT on this client's invoices |
| Side_VAT_Text | LongText | Free-text label shown on invoice (e.g. "plus VAT") |
| address | LongText | Client billing address |
| Country | Text | ⚠ Should be a Select field, not free text |
| invoice_template | Text | Template-1 or Template-2 |
| invoices | Link (M2M) | Linked invoice records |
| pipeline_projects | Link (M2M) | Linked pipeline opportunities |
| projects | Link (BelongsTo) | Linked projects |

## 4.2  projects  (Table ID: mw7s7pel7u1yyft)

| Field | Type | Notes |
| --- | --- | --- |
| Id | Auto Int | Internal PK |
| project_id_Txt | Formula | "P-001" — CONCAT("P-", REPEAT("0", 3-LEN({Id})), {Id}) |
| ProjectNo_Year | Formula (Display) | {Id}_{year}_{clients} — display key |
| project_id_old | Text | Legacy text ID from Excel era — migrate then remove |
| project_name | Text | Short project name |
| project_type | Select | ⚠ Options: MAIN, Subordinate, URL (URL is invalid) |
| contract_state | Select | ⚠ Only one option "Signed" — expand list |
| billing_status | Select | Not Billed / Fully Billed / Partial_Billed |
| budget | Decimal | Contracted budget (net) |
| project_range | Text | Free-text date range — consider separate date fields |
| invoiced | Decimal | Total invoiced to date |
| description | LongText | Work description, shown on invoice |
| year | Text | ⚠ Should be Number type |
| client_id | Text | ⚠ Duplicate FK — redundant with clients_id |
| clients_id | Int (FK) | Foreign key to clients table |
| clients | Link (BelongsTo) | Parent client |
| invoices | Link (M2M) | Linked invoices |
| pipeline_projects | Link (M2M) | Linked pipeline records |
| project_suffices | Link (M2M × 2) | ⚠ Two duplicate links to project_suffices table |

## 4.3  pipeline_projects  (Table ID: mfj02cvx0aalzx2)

| Field | Type | Notes |
| --- | --- | --- |
| Id | Auto Int | Internal PK |
| project_name | Text | Opportunity / deal name |
| project_type | Select | ⚠ Select options list is empty — add options |
| status | Select | ⚠ Select options list is empty — add options |
| next_action | LongText | Next step / action required |
| assigned_to | Text | Owner name — consider Users field type |
| project_formalised | Yes/No | Has become a signed project? |
| update_notes | LongText | Progress notes |
| contract_prep_date | Date | Date contract was prepared |
| signing_date | Date | Date contract was signed |
| projects | Link (M2M) | Formalised projects spawned from this opportunity |
| clients | Link (M2M) | Prospect / client |

## 4.4  invoices  (Table ID: m29f0fa4vdxkgbc)

| Field | Type | Notes |
| --- | --- | --- |
| Id | Auto Int | Internal PK |
| invoice_no | Number (Display) | ⚠ Manual entry — should be auto-generated |
| year | Number | Invoice year |
| Type | Select | Main / Subordinate |
| invoice_status | Select | ⚠ Select options list is empty — add options |
| date_issued | Date | Invoice issue date |
| date_status_update | Date | Last status change date |
| amount_net | Decimal | Net fee amount |
| vat_amount | Decimal | Calculated VAT |
| expenses_net_amt | Decimal | Expense reimbursement net |
| expenses_vat_amt | Decimal | Expense VAT |
| description | LongText | ⚠ Denormalised — should come from project |
| notes | LongText | Internal notes |
| address | LongText | ⚠ Denormalised — should come from client |
| vat_no | Text | ⚠ Denormalised — should come from client |
| client_name_for_invoices | Text | ⚠ Denormalised — should come from client |
| allocate_to | Select | ⚠ Select options list is empty |
| clients | Link (M2M) | Client — consider BelongsTo instead |
| projects | Link (M2M) | Project — consider BelongsTo instead |
| invoice_allocations | Link | Cost allocation records |

# 5. Data Quality Issues

The following issues should be resolved in NocoDB before migrating production data from Excel. Issues are prioritised from most to least urgent.

P1 — Fix before migration  |  invoices.invoice_status

Select field has no options defined. Every invoice is status-less. Add: Draft, Sent, Paid, Overdue, Cancelled, Void.

P1 — Fix before migration  |  pipeline_projects.project_type + status

Both Select fields have empty option lists. Suggested project_type: New Business, Extension, Framework, Other. Suggested status: Lead, Proposal, Negotiation, Won, Lost, On Hold.

P1 — Fix before migration  |  invoices.allocate_to

Select field has no options. Define allocation categories (e.g. project codes, cost centres) before data entry begins.

P1 — Fix before migration  |  projects.project_type

"URL" is present as a Select option — this is invalid data accidentally added as an option. Remove it; keep only MAIN and Subordinate.

P2 — Fix during migration  |  projects.year

Field is typed as Text but should be Number to allow year-based filtering and arithmetic. Change type and convert existing values.

P2 — Fix during migration  |  clients.Country

Free-text field risks inconsistent entries ("UK", "United Kingdom", "GB"). Convert to a Select field with ISO country codes.

P2 — Fix during migration  |  clients.client_id copy

Exact duplicate of the client_id display-key field. Delete after verifying no views or formulas reference it.

P2 — Fix during migration  |  projects.client_id (text)

Redundant text copy of the foreign-key clients_id integer. Remove once all relationships are established via the clients link.

P2 — Fix during migration  |  projects.project_suffices (×2)

Two separate M2M link fields to the same project_suffices table exist. Identify which is the canonical link and remove the duplicate.

P3 — Improve after migration  |  invoices — denormalised columns

address, vat_no, and client_name_for_invoices are stored on each invoice row, duplicating client data. Instead, read these at invoice-generation time from the clients relationship. A "snapshot" LongText column for the final rendered address is acceptable for audit purposes.

P3 — Improve after migration  |  projects.contract_state

Only one option "Signed" is defined. Add: Draft, Under Review, Rejected, Expired to support full contract lifecycle tracking.

P3 — Improve after migration  |  invoices.invoice_no

Currently entered manually as a Number. Risk of gaps and duplicates. Implement auto-generation: MAX(invoice_no WHERE year = current_year) + 1, surfaced as a suggested default in the UI.

# 6. Recommended Schema Improvements

## 6.1  Relationship Corrections

The current schema uses Many-to-Many (M2M) links for invoice → client and invoice → project, when the business reality is Many-to-One (each invoice belongs to exactly one client and one project). Using BelongsTo (FK) relationships instead:

Prevents an invoice being accidentally linked to multiple clients.

Enables proper cascading queries and rollup aggregations.

Simplifies the API client code (no junction-table traversal).

Recommended change: convert invoices → clients and invoices → projects from M2M to BelongsTo (single FK).

## 6.2  New Computed / Formula Fields

| Table | Field | Formula / Logic |
| --- | --- | --- |
| invoices | amount_gross (Formula) | amount_net + vat_amount + expenses_net_amt + expenses_vat_amt |
| invoices | outstanding_days (Formula) | IF({invoice_status}="Paid", 0, TODAY()-{date_issued}) |
| projects | remaining_budget (Formula) | {budget} - {invoiced} |
| projects | billing_pct (Formula) | IF({budget}>0, ROUND({invoiced}/{budget}*100,1), 0) |
| clients | total_invoiced (Rollup) | SUM of invoices.amount_net WHERE status != "Cancelled" |

## 6.3  New Fields to Add

| Table | Field | Type | Rationale |
| --- | --- | --- | --- |
| clients | payment_terms | Select | e.g. 30 days, 60 days |
| clients | currency | Select | EUR, GBP, USD — supports multi-currency |
| projects | start_date | Date | Replaces free-text project_range |
| projects | end_date | Date | Replaces free-text project_range |
| projects | po_number | Text | Client purchase order reference |
| invoices | payment_received_date | Date | Actual payment date for reconciliation |
| invoices | invoice_pdf_url | Attachment | Store generated PDF in NocoDB |
| invoice_allocations | allocated_pct | Decimal | Percentage split across cost centres |

# 7. Migration Plan: Excel → NocoDB

The migration should be executed in phases to minimise risk. The existing Excel file remains the source of truth until Phase 3 is complete.

## Phase 1  —  NocoDB Cleanup (1–2 days)

Fix all P1 data quality issues: populate empty Select options for invoice_status, pipeline_projects.project_type, pipeline_projects.status, and invoices.allocate_to.

Remove the "URL" value from projects.project_type.

Delete the duplicate client_id copy field from clients.

Delete the duplicate project_suffices link from projects.

Change projects.year field type from Text to Number.

Change clients.Country to a Select field.

Convert invoices → clients from M2M to BelongsTo.

Convert invoices → projects from M2M to BelongsTo.

## Phase 2  —  Data Export & Transformation Script (2–3 days)

Write a Python migration script (migrate_excel_to_nocodb.py) that reads the Excel workbook and calls the NocoDB REST API to insert records.

Migration order: (1) clients → (2) projects → (3) invoices. Respect FK dependencies.

Map Excel columns to NocoDB field names using a config dictionary.

Implement idempotency: check for existing records (by client_id / invoice_no + year) before inserting to allow safe re-runs.

Log every API call result to a migration_log.csv for audit.

Perform a dry-run pass that validates all Excel values against NocoDB field types without writing anything.

## Phase 3  —  Parallel Running & Validation (1 week)

Run the migrated NocoDB-backed UI alongside the Excel-backed UI for one full week.

Cross-check: after each invoice is generated via the new system, verify the record appears correctly in NocoDB.

Validate all rollup / formula fields compute the expected values.

Confirm all existing invoice PDFs can still be regenerated from NocoDB data.

## Phase 4  —  Cutover (1 day)

Take a final export of the Excel file as a backup snapshot.

Switch the production environment to the NocoDB-backed code.

Archive the Excel workbook (read-only, do not delete).

Update the README and any deployment scripts.

## 7.1  NocoDB API Patterns for the Migration Script

All NocoDB API calls require the header:  xc-token: <api_token>

Base URL: https://app.nocodb.com/api/v1/db/data/noco/{baseId}/{tableId}

Key endpoints:

GET  /  — list records (supports where, limit, offset)

POST /  — insert a single record (JSON body)

PATCH /{rowId}  — update a record

GET ?where=(invoice_no,eq,42)~and(year,eq,2024)  — filter syntax

# 8. Code Quality Improvements

The following changes are recommended for the rebuilt application regardless of the migration status. Many can be applied to the existing Excel-backed code immediately.

## 8.1  Security

Remove hardcoded ConvertAPI secret. Move to st.secrets["convertapi"]["secret"] and add to .streamlit/secrets.toml (gitignored).

Remove hardcoded NocoDB API token from source code; use st.secrets["nocodb"]["token"].

Add authentication guard to pages 1 and 2: wrap all content in if "username" not in st.session_state: st.error("Please log in."); st.stop()

## 8.2  Bug Fixes (apply immediately to current codebase)

Replace df_Invoice_List.append(...) with pd.concat([df_Invoice_List, pd.DataFrame([add_new_record])], ignore_index=True).

Fix the ExcelWriter in pages/0: use the multi-sheet pattern (read all → update InvoiceLogTemplate → write all) to avoid destroying other sheets.

Fix PDF conversion order: generate and download DOCX first, then convert (do not call remove_document_file before the PDF conversion).

Replace bare except: pass blocks with specific exception handlers that display st.error() messages.

## 8.3  Code Structure

Extract shared helpers (load_dataframe, file_path resolution, sidebar nav) into a shared/utils.py module imported by all pages.

Extract NocoDB API calls into a shared/nocodb_client.py module with typed functions: get_clients(), get_projects(client_id), save_invoice(record), etc.

Remove all commented-out code from pages/0. Use git history for version control, not in-file comments.

Use st.cache_data with a TTL to cache DataFrame reads from NocoDB, reducing API call volume:

@st.cache_data(ttl=60)
def get_clients(): ...

## 8.4  UX Improvements (current app)

Add step=0.01 to the Amount number input to support fractional amounts.

Validate VAT input before computing VAT_Amount: strip non-numeric characters and show a clear error.

Split the single "Create New Client/Project" button into per-tab save buttons to prevent cross-tab saves.

Remove the Register tab from App.py — replace with a simple contact message.

Add st.spinner("Generating invoice...") around the invoice generation block.

# 9. Architecture Recommendations (New App)

The InvoiceApp repo already has backend/, frontend/, and shared/ directory stubs. The recommended structure for the rebuilt application is below.

## 9.1  Recommended Directory Structure

shared/
  nocodb_client.py      # NocoDB REST API wrapper
  invoice_generator.py  # DOCX template filling + PDF conversion
  auth.py               # Session state helpers
  config.py             # Constants, secrets access

pages/
  0_generate_invoice.py # Invoice generation (reads from NocoDB)
  1_invoice_list.py     # Invoice log with filters / search
  2_clients.py          # Client management (CRUD)
  3_projects.py         # Project management (CRUD)
  4_pipeline.py         # Pipeline / CRM view
  5_reports.py          # Revenue / billing dashboards

migrations/
  migrate_excel_to_nocodb.py
  migration_log.csv

App.py                  # Login only
.streamlit/
  secrets.toml          # API keys (gitignored)
  config.toml           # Theme, layout

## 9.2  NocoDB Client Module (shared/nocodb_client.py)

Centralise all API calls with error handling and caching:

Function get_clients() → pd.DataFrame — cached 60s.

Function get_projects(client_id=None) → pd.DataFrame — filtered by client.

Function get_invoices(year=None, client_id=None) → pd.DataFrame — filtered.

Function insert_record(table_id, data: dict) → int — returns new row Id.

Function update_record(table_id, row_id, data: dict) → bool.

All functions raise a typed NoCDBError on API failure with status code and message.

## 9.3  Invoice Generator Module (shared/invoice_generator.py)

Accept a data dict and template name; return bytes (DOCX) or bytes (PDF).

Decouple template filling from the Streamlit page — enables future testing.

Use python-docx for DOCX; call ConvertAPI only when PDF is explicitly requested.

Store the generated PDF as a NocoDB attachment on the invoice record.

# 10. Feature Improvements & New Capabilities

The richer NocoDB data model enables features that are impossible with the current Excel-based approach.

Invoice Status Workflow

Track each invoice through Draft → Sent → Paid (or Overdue/Cancelled). Display overdue invoices prominently with outstanding_days > 30 highlighted in red. One-click "Mark as Paid" updates status and records payment_received_date.

Pipeline / CRM View

pipeline_projects table is already set up. Build a Kanban-style view (using st_aggrid or a custom HTML component) showing opportunities by status. One-click "Formalise as Project" creates a linked projects record.

Revenue Dashboard

With invoices.amount_net and year in NocoDB, build a Recharts-style bar chart of monthly / yearly revenue, outstanding AR by client, and billing % per project.

Auto Invoice Numbering

On page load, query MAX(invoice_no) WHERE year = current_year from NocoDB and pre-fill the invoice_no field with the next number. Prevent manual override.

Multi-Currency Support

Add a currency field to clients. Store all amounts in the invoice in base currency and record the exchange rate used. Display converted totals.

PDF Storage

After generation, upload the PDF to NocoDB as an attachment on the invoice record. This creates a permanent audit trail and removes reliance on local file storage.

Bulk Invoice Export

Select multiple invoices from the list view and export as a ZIP of individual PDFs, or as a single merged PDF.

Expenses Tracking

The invoices table already has expenses_net_amt and expenses_vat_amt. Add UI to enter expense line items with descriptions and receipts (attachments). invoice_allocations table can hold the breakdown.

# 11. Implementation Roadmap

The roadmap below assumes one developer working part-time. Adjust timelines based on available capacity. Items marked ★ should be done before any migration or new development.

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| 0 — Hotfixes ★ | 1–2 days | Fix CRITICAL & HIGH bugs in existing app: move API secret to secrets, fix ExcelWriter sheet destruction, replace df.append(), add auth guard to pages 1 & 2, fix PDF path. |
| 1 — NocoDB Cleanup ★ | 2 days | Resolve all P1 data quality issues (empty Select lists, remove invalid options, delete duplicate fields, fix field types, convert M2M to BelongsTo for invoices). |
| 2 — Migration Script | 3 days | Write and test migrate_excel_to_nocodb.py. Dry-run validation, idempotent inserts, migration_log.csv. Migrate test data to a separate NocoDB base first. |
| 3 — Shared Module | 2 days | Create shared/nocodb_client.py and shared/invoice_generator.py. Write unit tests for invoice_generator using sample templates. |
| 4 — Core Pages Rebuild | 5 days | Rebuild pages 0 (invoice generation) and 1 (invoice list) against NocoDB API. Implement invoice status workflow and auto invoice numbering. |
| 5 — CRUD Pages | 3 days | Rebuild pages 2 (clients) and 3 (projects) with full CRUD using NocoDB API. Add input validation throughout. |
| 6 — Migration & Parallel Run | 1 week | Execute Phase 2 migration (Excel → NocoDB). Run parallel for one week. Validate all records. Fix any discrepancies. |
| 7 — Cutover & New Features | 3 days | Switch production to NocoDB backend. Archive Excel file. Implement Pipeline view (page 4) and Revenue Dashboard (page 5). |
| 8 — Polish & Extras | 3 days | PDF storage as NocoDB attachment, bulk export, multi-currency foundations, remove Register tab, improve error messages and spinners. |

Total estimated effort: approximately 4–5 weeks of part-time development. Sprints 0 and 1 are blocking prerequisites — no migration or new feature work should begin until they are complete.

For implementation in VS Code / Claude Code: start with the migrate_excel_to_nocodb.py script and shared/nocodb_client.py module, as these are self-contained and testable without running the full Streamlit app. Use the NocoDB API token stored in a local .env file (not committed to git) during development.